Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date: | 27-12-2025 |
| --- | --- |
| Team ID: |  |
| Project Name: | Book a Doctor |
| Maximum Marks: | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can sign up and log in securely. | 3 | High |  |
|  |  | USN-2 | As a user, I can reset my password. | 2 | Medium |  |
| Sprint-2 | Doctor Discovery & Booking | USN-3 | As a patient, I can search doctors and book appointments. | 3 | High |  |
| Sprint-3 | Appointment Management | USN-4 | As a doctor, I can view and manage appointment requests. | 3 | High |  |
|  |  | USN-5 | As a patient, I can view my appointment history. | 2 | High |  |
|  | Communication | USN-6 | As a user, I can receive appointment status notifications. | 2 | Medium |  |
| Sprint-4 | Admin & Profile Management | USN-7 | As an admin, I can approve or reject doctor applications. | 3 | High |  |
|  |  | USN-8 | As a user, I can update my profile details. | 2 | Medium |  |
|  | Security | USN-9 | As a user, I can change my password securely. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 1 May 2025 | 2 June 2025 | 20 | 2 June 2025 |
| Sprint-2 | 20 | 6 Days | 3 May 2025 | 4 June 2025 | 20 | 4 June 2025 |
| Sprint-3 | 20 | 6 Days | 5 May 2025 | 6 June 2025 | 20 | 6 June 2025 |
| Sprint-4 | 20 | 6 Days | 7 May 2025 | 8 June 2025 | 20 | 8 June 2025 |